### QUOTATION

Minara Safaris

Booking, Payments & Live Availability Platform

This quotation covers the work already delivered on the Minara Safaris website, and the work required to turn it into a system that takes payments online, issues invoices, gives customers their own accounts, and shows live hotel availability.

It is priced by the day, at a single rate, so every line shows exactly what is being paid for. Nothing is bundled or hidden. The work is divided into stages that each end in something usable, so Minara can stop, pause, or re-order stages at any point without losing value already paid for.

## Cost at a glance

| Item | Amount (KES) |
| --- | --- |
| Stage 0 - Website and content system (already delivered) | 80,000 |
| Stage 1 - Take payments online | 112,000 |
| Stage 2 - Customer accounts | 48,000 |
| Stage 4 - Hotelbeds live hotel availability | 116,000 |
| Stage 5 - Admin panel upgrades | 40,000 |
| Total | 396,000 |

### STAGE 0

# Website and content system

80,000 KES  ·  fixed, agreed

The live website, built and complete. Included in this figure:

- Full website: home, safari packages, destinations, blog articles, contact and information pages

- Content management system - Minara staff add, edit and remove packages, destinations, photos and articles without a developer

- Enquiry form with spam protection, delivering leads by email

- WhatsApp enquiry buttons throughout, with click tracking so you can see what is working

- Search engine optimisation: page titles, descriptions, social sharing previews, sitemap

- Visitor analytics, including which enquiries came from where

- Accessibility and performance testing across every page type

STAGE 1

# Take payments online

112,000 KES

This is the stage that starts bringing money in through the website. Customers pay by card or M-Pesa, receive a receipt automatically, and the booking appears in the admin panel. Bookings are still confirmed with lodges the way Minara does it today - this stage is about taking and recording the money correctly.

| Item | Amount (KES) |
| --- | --- |
| Order and booking data model - the record of what was sold, to whom, at what price | 24,000 |
| Checkout: card payments (Stripe) and M-Pesa in one flow | 32,000 |
| Payment confirmation handling - signature checks, no double charges, no lost payments | 16,000 |
| Receipts and invoice PDFs, generated and emailed automatically | 24,000 |
| Admin: order list, payment status, refund view | 16,000 |
| Stage 1 total | 112,000 |

Card payments assume Stripe is available to a Kenya-registered business. If it is not, an equivalent local provider (Pesapal, DPO or Flutterwave) covering both card and M-Pesa is used instead, at the same price.

### STAGE 2

# Customer accounts

48,000 KES

Customers get their own login and can see their bookings and download their invoices without emailing the office. Kept deliberately simple: login is by a secure emailed link, so there are no passwords to forget, reset or leak.

| Item | Amount (KES) |
| --- | --- |
| Customer login, separate from staff admin access | 24,000 |
| "My bookings" page with invoice and receipt download | 16,000 |
| Contact preferences - email, phone, WhatsApp | 8,000 |
| Stage 2 total | 48,000 |

Worth considering: most safari customers book once every few years. A secure link emailed with the booking gives them their invoice and details with no account at all. If Minara is happy with that, this stage can be dropped and 48,000 KES saved.

### STAGE 4

# Hotelbeds live hotel availability

116,000 KES

Live rooms and prices from Hotelbeds, bookable on the Minara website. Hotelbeds supplies rooms at net rates, Minara adds its own margin, takes the customer’s payment directly and issues the invoice in its own name. This is the correct arrangement for a tour operator.

Booking.com was considered and rejected. Its API is an affiliate arrangement: Booking.com takes the customer’s payment, sets the price and pays a fixed commission. Minara could not set its own margin, could not collect the payment, and could not invoice the customer - which contradicts three of the four requirements on this list.

| Item | Amount (KES) |
| --- | --- |
| API integration — auth, search, CheckRate, book, cancel | 48,000 |
| Search throttling (look-to-book compliance) | 4,000 |
| Hotel content on demand + mapping to destinations | 24,000 |
| Customer-facing search and room selection UI | 32,000 |
| Supplier booking failure handling | 8,000 |
| Stage 4 total | 116,000 |

This is the largest stage because a live supplier connection is more than a single request. It includes:

- Re-checking the price with Hotelbeds immediately before charging the customer - supplier rates move, and a stale price is money out of Minara’s margin

- Caching searches so Minara stays inside the search-to-booking ratio Hotelbeds enforces contractually

- Copying hotel photos, descriptions and locations into Minara’s own system on a schedule, so pages load fast and rank on Google

- Storing each supplier’s cancellation terms against the booking, because they differ per rate and some are non-refundable

- Handling the case where the customer’s payment succeeds but the supplier booking fails - automatic refund plus an alert to staff. This is rare and expensive to get wrong

Work on this stage begins only once a signed Hotelbeds partner agreement and working test credentials are in place. Onboarding is Hotelbeds’ process and takes weeks. If they decline, TBO Holidays or RateHawk work the same way at the same price.

### STAGE 5

# Admin panel upgrades

40,000 KES

The admin panel already handles packages, destinations, articles and photos. This stage makes it a place to run the business from rather than only edit the website.

| Item | Amount (KES) |
| --- | --- |
| Dashboard: bookings, revenue, upcoming departures | 16,000 |
| Filters, saved views, CSV export | 16,000 |
| Ticket and voucher tracking | 8,000 |
| Stage 5 total | 40,000 |

No separate CRM or accounting product (Odoo or similar) is proposed. At Minara’s volume the booking records are the customer database, and adding a second system means paying to keep two systems agreeing with each other.

# Recommended order of work

Each stage ends in something Minara can use, so the work can stop or pause between stages. This order puts revenue first and the largest cost last, once it is funded by bookings already coming through the site.

| Item | Amount (KES) |
| --- | --- |
| First - Stages 1 and 2: the website starts taking payments and issuing invoices | 160,000 |
| Second - Stage 5: run the business from the admin panel | 40,000 |
| Third - Stage 4: live hotel availability from Hotelbeds | 116,000 |
| Remaining work after Stage 0 | 316,000 |

The first block, at 160,000 KES, is the smallest amount that changes the website from a brochure into something that takes money.

# Third-party costs Minara pays directly

These are not part of our fee. They are listed so the running cost of the platform is clear from the start. Indicative figures - confirm current pricing with each provider.

Hosting, the database, photo storage and transactional email together are typically free to roughly 7,000 KES per month combined at Minara’s current traffic, rising with volume. The costs that matter are the per-transaction ones:

- Card payments: roughly 2.9% plus a small fixed fee per transaction, set by the payment provider

- M-Pesa: roughly 1.5% to 3.5% per transaction, depending on the aggregator and the negotiated rate

- Hotelbeds: no per-booking fee to Minara, but the partner agreement may require a deposit or credit line - confirm during onboarding

- WhatsApp Business messages: per message, priced by Meta, only if that optional item is taken

- Domain name: roughly 1,500 to 2,500 KES per year